## Slide 1: PMO Portfolio Status Report
Generated: December 19, 2025

## Slide 2: Executive Summary
Portfolio Overview (8 Projects)
✓ On Track: 4 projects (50%)
⚠ At Risk: 1 projects (12%)
✗ Delayed: 3 projects (38%)
💰 Total Budget: $6,900,000
💸 Total Spent: $2,335,000 (34%)
📊 Average Health Score: 62/100

## Slide 3: Portfolio Health Dashboard
8
Projects
62.2%
Avg Completion
0.94
Avg SPI
0.98
Avg CPI

## Slide 4: Project Status Detail
✗ Theta Customer Portal
  Completion: 48% | Health: 45/100 | SPI: 0.78
✓ Eta Analytics Platform
  Completion: 90% | Health: 70/100 | SPI: 1.15
✓ Zeta Cloud Migration
  Completion: 65% | Health: 70/100 | SPI: 0.98
⚠ Epsilon Security Upgrade
  Completion: 35% | Health: 75/100 | SPI: 0.82
✓ Delta API Gateway
  Completion: 85% | Health: 70/100 | SPI: 1.12

## Slide 5: Top Risks
🟡 [DW-003] Risk 3 for DW-003
  Probability: 79% | Impact: 7/10 | Score: 5.53
🟡 [CRM-001] Risk 3 for CRM-001
  Probability: 57% | Impact: 7/10 | Score: 3.99
🟡 [CRM-001] Risk 2 for CRM-001
  Probability: 46% | Impact: 5/10 | Score: 2.30
🟡 [API-004] Risk 4 for API-004
  Probability: 41% | Impact: 9/10 | Score: 3.69
🟡 [DW-003] Risk 2 for DW-003
  Probability: 31% | Impact: 10/10 | Score: 3.10
🟢 [ANL-007] Risk 5 for ANL-007
  Probability: 85% | Impact: 9/10 | Score: 7.65
🟢 [MOB-002] Risk 1 for MOB-002
  Probability: 77% | Impact: 9/10 | Score: 6.93
🟢 [DW-003] Risk 1 for DW-003
  Probability: 67% | Impact: 6/10 | Score: 4.02
🟢 [CRM-001] Risk 1 for CRM-001
  Probability: 56% | Impact: 5/10 | Score: 2.80
🟢 [CLD-006] Risk 1 for CLD-006
  Probability: 52% | Impact: 10/10 | Score: 5.20

## Slide 6: Budget Status
✓ Theta Customer Portal
  Budget: $450,000 | Spent: $310,000 (68.9%)
✓ Eta Analytics Platform
  Budget: $300,000 | Spent: $260,000 (86.7%)
✓ Zeta Cloud Migration
  Budget: $600,000 | Spent: $380,000 (63.3%)
✓ Epsilon Security Upgrade
  Budget: $400,000 | Spent: $180,000 (45.0%)
✓ Delta API Gateway
  Budget: $200,000 | Spent: $155,000 (77.5%)
✓ Gamma Data Warehouse
  Budget: $750,000 | Spent: $480,000 (64.0%)
✓ Data Platform Upgrade
  Budget: $3,000,000 | Spent: $250,000 (8.3%)
✓ CRM Implementation
  Budget: $1,200,000 | Spent: $320,000 (26.7%)

## Slide 7: Recommendations
• 4 projects require immediate attention
• 4 projects are behind schedule - consider resource reallocation
• 4 high/critical risks need mitigation plans